## Slide 1: Requirements-Driven Development (RDD)
A structured methodology for LLM-assisted software development
Notes: RDD front-loads understanding before any code is written. The core insight: LLM-assisted development fails not because the LLM can't code, but because it codes the wrong thing.

## Slide 2
The LLM is better at coding than it is at reading your mind, so give it a spec worth coding from.
The value of RDD process lives or dies in the quality of the intermediate documents and the seriousness of the review gates.

## Slide 3: The Problem
LLMs are eager to build — they'll start coding from a vague description
Ambiguity compounds: a small misunderstanding in requirements becomes a large structural problem in code
No mechanism to verify the LLM understood your intent before it starts
Notes: Speaker notes: Think of it like hiring a contractor who starts building before the blueprints are done. The work is fast, but you end up tearing it out.

## Slide 4: The Core Idea
Understand first. Build second.
Every stage produces a document specific enough to constrain the next stage. No code is written until requirements are validated, architecture is chosen with tradeoffs understood, and every interaction is specified.
Notes: Speaker notes: The key word is "constrain." Each document narrows what the next stage can do, so ambiguity doesn't flow downstream.
Requirements-Driven Development is a structured methodology for LLM-assisted software development that front-loads understanding before any code is written. The core principle: every implementation decision must trace back to a validated requirement, and every stage produces artifacts specific enough to constrain the next stage.
RDD is not linear. Each stage may surface contradictions, gaps, or new understanding that sends the process back upstream. This is expected and encouraged — it is cheaper to revise a document than to revise code.

## Slide 5: The Six Stages (Overview)
Discovery & Scope → Who, why, and what matters most
Environment & Constraints → Where and under what rules
Architecture Proposal → How it's structured (with options)
Actor-System Interactions → Exactly what happens at every step
Implementation Plan → The build roadmap
Incremental TDD Execution → Build, test, checkpoint, repeat
Notes: Each journey gets classified as P0/P1/P2 the moment it's identified.

## Slide 6: Stage 1: Discovery & Scope
The LLM interviews you to extract:
  System purpose and intent
  Personas — who uses this, what are their goals
  User journeys — happy paths and failure scenarios
  Priority classification as each journey emerges (P0 / P1 / P2)
  Minimum viable scope and complexity budget
Key discipline: The LLM pushes back, challenges assumptions, and classifies scope during the interview — not after.
Output: Discovery & Scope Document + Assumptions Register
Notes: When you're describing a journey, that's the best moment to ask "is this essential or nice-to-have?" Deferring that question to a separate stage means you've already invested emotional energy in describing something before being asked whether it matters. Classify as you go.

## Slide 7: Stage 2: Environment & Constraints
Three paths to gather technical context:
  Existing documentation (CLAUDE.md, SKILL.md, existing specs)
  Structured interview (stack, deployment, CI/CD, security)
  Reference project analysis
The LLM surfaces conflicts between your technical constraints and your scoped requirements before they become implementation surprises.
Notes: This is where you catch things like "you want real-time updates but your host doesn't support WebSockets." Better to know now than at deployment.

## Slide 8: Stage 3: Architecture Proposal
The LLM proposes 2–3 options, not just one.
Each option includes: tradeoffs, risk profile, and how it maps to your P0 journeys.
Why options matter: Architecture is the hardest decision to reverse. You should choose it, not delegate it.
Notes: The LLM recommends one, but you see the alternatives. It also tells you which future features (P1/P2) the chosen architecture makes easy or hard to add.

## Slide 9: Stage 4: Actor-System Interactions
The contract between requirements and code.
For every step of every journey: trigger, preconditions, exact inputs, system behavior, exact outputs, postconditions, and every error path.
This is the most important review gate. Tests and implementation are generated directly from this document.
Notes: If this document is wrong, everything downstream is wrong. The Decision Log forces you to explicitly confirm choices like "email is the unique user identifier."

## Slide 10: Stage 5: Implementation Plan
.md files the LLM produces:
  Technical foundation (pinned versions, structure)
  Architecture spec (models, APIs, contracts)
  Constraints & reference (glossary, dependency graph)
  Test infrastructure (frameworks, coverage, CI)
  Implementation sequence (ordered increments with checkpoints)
  Deployment plan (steps, rollback, smoke tests)
Includes a Traceability Matrix: every increment → interaction → journey → persona.
Notes: The Traceability Matrix is how you verify nothing was invented and nothing was lost. If an increment can't be traced back to a persona's need, question it.

## Slide 11: Stage 6: Incremental TDD Execution
Not "go build everything autonomously."
For each increment: write failing tests → implement minimum to pass → run full suite → checkpoint with user.
If the LLM hits an ambiguity, it stops and asks. It does not guess.
Notes: The increments are small enough that failures are easy to diagnose. The user reviews at every checkpoint. Autonomy is bounded, not unlimited.

## Slide 12: Feedback Loops
RDD is not linear. Every stage can loop back.
Examples:
  Writing the interaction spec reveals a journey was never properly defined → back to Discovery
  Implementation hits an architectural wall → back to Architecture
  User requests a new feature mid-build → back to Scope (classify it, don't absorb it)
Rule: Name the stage and reason, make the minimum change, propagate forward, validate with user.
Notes: This is what prevents the "everything looked fine on paper but fell apart in code" problem. Looping back is cheap. Rebuilding is expensive.

## Slide 13: Scope Management
Scope is managed continuously, not just in Stage 2.
Every new idea is classified P0/P1/P2 before action
The LLM is expected to say "this is scope creep"
Complexity budget is checked at every checkpoint
If P0 items grow by more than ~20%, trigger a re-planning cycle
Notes: This is the discipline that keeps a two-week project from becoming a two-month project. The LLM is your scope enforcer, not just your builder.

## Slide 14: Review Gates
Every stage transition has the same protocol:
LLM presents the deliverable
LLM generates a structured review prompt (specific questions, not "does this look right?")
User responds to each item
Unresolved items block progress
Validated deliverable becomes the tracked baseline
Notes: The structured review prompt is what makes this work in practice. Instead of asking you to review a 20-page doc, it gives you a checklist of 10 specific things to confirm or deny.

## Slide 15: What This Gets You
Requirements that are validated before code exists
Architecture chosen with tradeoffs understood
A spec detailed enough to generate tests from
Incremental, checkpointed execution with full traceability
Scope discipline built into the process, not bolted on
Notes: The pitch is simple — you do more work up front, and the build goes faster and straighter as a result. The LLM is better at coding than it is at reading your mind, so give it a spec worth coding from.